## Slide 1
Advanced Computer Programming
  Project Management:
  Basics

## Slide 3: Overview
  What is Project Management?
    Project Initiation
    Project Planning
    Project Execution
    Project Closure

## Slide 4: What is Project Management?
  Software Project Management is an organized series of processes and implementation of tools to improve the quality and time it takes to deliver developed software.

## Slide 5: Project Initiation
  Project Initiation is the process of determining the problem to solve and the feasibility of doing it.

## Slide 6: Project Initiation
  The steps involved in Initiation are:
  Requirements Gathering – collecting “user stories” or information about the software from a client
  Feasibility Study – is it viable to make the software with the budget given?
  Vision and Scope – a determination of what the software will and will not cover
  Selection of the Development Team

## Slide 7: Project Planning
  Project Planning is a crucial part of Project Management. Without proper planning a project can easily fail to accomplish the task requested.

## Slide 8: Project Planning
  There are many aspects to Project Planning. They do not need to be done in order. Some of the tasks are:
  Risk Assessment / Risk Management
  Requirements Analysis
  Estimation (time and cost)
  Scheduling
  Communication Protocols
  Selecting a methodology to implement the project
  Create a Test Plan

## Slide 9: Project Planning: Risk Management
  There are numerous risks involved with developing software.
  Some risks do not have significant impact, but can prevent a project from moving forward.
  Other risks can have significant financial impact or even put lives in peril.

## Slide 10: Project Planning: Risk Management
  Some of the less significant risks you might encounter in a project are:
  Developers getting sick and not being able to work
  Computers getting viruses or failing to work
  Technology or Software unavailable for what you want to do
  Many others -- can you think of any?
Notes: Have the students consider simple risks that can be easily managed.
In the examples here, these are easily solved by hiring more employees, buying extra equipment, getting a good service plan on their equipment and developing solutions “in house.”
Have students discuss some simple risks and how they might be resolved.

## Slide 11: Project Planning: Risk Management
  Examples of Severe Risks
  THERAC-25 (1980’s) – a radiation therapy machine whose software malfunctioned giving massive overdoses of radiation
  NASA Mars Climate Orbiter (1999) – An orbiter intended to relay data about Mars broadcast information in metric, but the receiving terminal on Earth read the data in English units causing the $125 million dollar craft to crash
  Many others -- can you think of any?
Notes: http://www.cse.lehigh.edu/~gtan/bug/softwarebug.html
Contains some of the more well known software failures.
Have the students consider possible types of software that might have large financial risk (potential loss of millions or even billions of dollars) or risk of loss of life.
Have students share their ideas.
How do these risks differ from the simpler risks previously discussed?

## Slide 12: Project Planning: Requirements Analysis
  Requirements Analysis is a process of determining what the client wants the software to do, and then determining what software and hardware would be required to solve the problem.
  Designs for the software are also generated from this analysis. Very often project managers will use CASE (Computer Assisted Software Engineering) tools to perform this work.
Notes: Have the students look up CASE tools and explain what they do and how they work.

## Slide 13: Project Planning: Estimation
  When a client solicits a computer application, they want to know how much it will cost and how long it will take to build. A Project Manager must supply this information up front in order to get the job.
  This is a lot harder than it sounds.
  Consider this:
  How long would it take you to write a Chess program? How about the person next to you? Your teacher?
Notes: Have the students discuss how they would answer the question posed.
Without knowing up front what it would take, how do you give an accurate estimate of how long it takes to create a program?
Have the class work through how to estimate the time to create a Chess Program . . . (a good programmer can do a two player version without an AI in about 4-8 hours; a decent AI can take anywhere from a week to years to implement)
Some things to consider:
Break it up into chunks and determine how long the chunks would take to make.
How long to program a board representation?
How long to implement the movement rules for a piece ( x 8? Or are some pieces that much harder to do?)

## Slide 14: Project Planning: Scheduling
  What is the availability of your developers?
  Your team leads?
  Your client?
  Everybody needs to communicate with each other, and not get in each other’s way.
  No one should have to wait for someone else to finish.
  How to you plan everyone’s time to make sure it all works out?
Notes: All businesses have to deal with scheduling.
From vacations to sick days, there are a lot of things to consider when putting a schedule together.
Have the students discuss some of the things they would consider if they had to schedule time for their classmates to create a project.

## Slide 15: Project Planning: Communication Protocols
  To make sure everyone is “on the same page,” there needs to be a clear plan for communication. This can come in several forms:
  Documentation – user manuals, notes on design decisions
  UML (Unified Modeling Language) – a form of documentation that allows designers and developers to “map” their ideas visually
  Customer Feedback – through web forums or paper “change requests”
Notes: If your students have not been exposed to UML, it would be a very good idea to do a lesson on it. There is a lot to UML, but even something as simple as a basic UML diagram of a class is enough to get them more comfortable with working with UML.
UML has pretty much become the standard communication tool among software developers and designers.

## Slide 16: Project Planning: Methodology Selection
  There are numerous methods for accomplishing software development. This lesson looks at the following methodologies:
  Rational Unified Process (RUP)
  Waterfall
  eXtreme Programming (XP)

## Slide 17: Project Planning: Test Plan
  A Test Plan is created before development for several reasons:
  It helps guide the developers to know how to determine if their software will be successful
  It can be used to verify that the client is getting the features they’ve requested
  Provides a framework to ensure the quality of the product

## Slide 18: Project Execution
  Once you have a plan in place, you build the software. The core components of execution are:
  Development – actually writing the code
  Time Management – tracking time usage and progress
  Quality Assurance – testing during development to ensure the product is defect-free
  Change Management – preventing “feature creep,” allowing the user to make change requests, and tracking defects
Notes: Defects in software development are often called “bugs”.
Students may point this out, what is the difference between using the term “bug” and defect?

## Slide 19: Project Closure
  Once the software is built and tested, it is released to the customer. Very often when this occurs, the only changes the development team will make will be to maintain the software and correct defects.
  An activity some programming teams perform at the end of a project is a “post-mortem.” This is essentially a recap of things that went right and wrong with the project and what the team would do differently if they had to do it again.